## Slide 1: Software Development In Agile

## Slide 2: Team Structure
Project Owner (Scrum Master)
BA (Business Analyst)
Developers
QA (Quality Assurance)
Customer/ Client

## Slide 3: Project Structure
Project
  Sprint 1
    Story 1 2-3 weeks
    Story 2 Delivery
    Story 3
  Sprint 2
    Story 1 2-3 weeks
    Story 2 Delivery
    Story 3
  Sprint 3
    Story 1 2-3 weeks
    Story 2 Delivery
    Story 3
    …Cont.

## Slide 4: Important Facts about Agile

## Slide 5: Point of Success in Agile
Communication Internal/External
Feedback, Suggestions external / internal
Planning
Abilities
Responsibilities
Punctuality

## Slide 6: Responsibilities
Business Analyst (BA)
    First point of contact for client, Scrum Master, QA.
    Responsibilities:-
    Requirements Elicitation (gathering, understanding, reviewing, and articulating the needs of the stakeholders)
    Analysis (checking for consistency and completeness)
    Specification (documenting the requirements)
    Validation (making sure the specified requirements are correct)
    Locking (Project sign off)

## Slide 7: Responsibilities
Project Owner/ Scrum Master
    First point of contact for Development team , QA.
    Responsibilities:-
    Facilitates Sprint Planning, Review & Retrospective
    Finds and works to remove roadblocks
    Responsible for keeping release/project information consolidated, organized and up to date
    Facilitates communication between roles for every aspect of the project
    Responsible for throughput (team velocity)
    Drives the execution of sprint items

## Slide 8: Responsibilities
Development Team
Responsibilities:-
    Estimates size of story items
    Translation of story items into engineering design and logical units of work (tasks)
    Evaluation of technical feasibility
    Implementation of story items
    Writes and verifies code which adheres to the acceptance criteria
    Application of product development best practices

## Slide 9: Responsibilities
QA (Quality Analyst)
Responsibilities:-
    Writes test cases which enforce the acceptance criteria of features
    Keeps all test plans and cases updated to changing requirements
    Notifies when production is blocked due to errors in development
    Improving Quality
    Enforces QA Best Practices

## Slide 10: How Cycle works
Week 1
Dev. Team :- Req Analysis (Sprint1), Story creation, allocation, Scheduling, Suggestions, Prepare development base.
QA: - Req. Analysis, Review Project scope with BA, Test Planning, Review Sprint stories to plan test.
Week 2
Dev Team - Start development according to stories planning
QA - Start Test Cases generation, Test case Review and Rework
Week 3
Dev. Team: Finish Development and Work on defects reported by QA
QA: Test Execution, Defect Reporting, Retesting & Close all open issues.
PM / SM : Internal Demo/ Client Demo

## Slide 11
Q&A